Republic of Kiribati

Kiribati Outer Islands Resilience and Adaptation Project

P176702)

Draft

ENVIRONMENTAL and SOCIAL

COMMITMENT PLAN (ESCP)

November 03, 2021

ENVIRONMENTAL AND SOCIAL COMMITMENT PLAN

- The Republic of Kiribati (hereinafter the Recipient) will implement the Kiribati Outer Islands Resilience and Adaptation Project the Project, with the involvement of the Ministry of Internal Affairs (MIA). The International Development Association (hereinafter the Association) has agreed to provide financing for the Project.

- The Recipient will implement material measures and actions so that the Project is implemented in accordance with the Environmental and Social Standards (ESSs). This Environmental and Social Commitment Plan (ESCP) sets out material measures and actions, any specific documents or plans, as well as the timing for each of these.

- The Recipient will also comply with the provisions of any other E&S documents required under the ESF and referred to in this ESCP, such as Environmental and Social Management Framework (ESMF), the Stakeholder Engagement Plan (SEP), Labor Management Procedures (LMP), and the timelines specified in those E&S documents.

- The Recipient is responsible for compliance with all requirements of the ESCP even when implementation of specific measures and actions is conducted by the Ministry, agency or unit referenced in 1. above.

- Implementation of the material measures and actions set out in this ESCP will be monitored and reported to the Association by The Recipient as required by the ESCP and the conditions of the legal agreement, and the Association will monitor and assess progress and completion of the material measures and actions throughout implementation of the Project.

- As agreed by the Association and The Recipient, this ESCP may be revised from time to time during Project implementation, to reflect adaptive management of Project changes and unforeseen circumstances or in response to assessment of Project performance conducted under the ESCP itself. In such circumstances, MIA will agree to the changes with the Association and will update the ESCP to reflect such changes. Agreement on changes to the ESCP will be documented through the exchange of letters signed between the Association and the MIA. The MIA will promptly disclose the updated ESCP.

- Where Project changes, unforeseen circumstances, or Project performance result in changes to the risks and impacts during Project implementation, the Recipient shall provide additional funds, if needed, to implement actions and measures to address such risks and impacts.

| MATERIAL MEASURES AND ACTIONS |  | TIMEFRAME | RESPONSIBILE ENTITY/AUTHORITY |
| --- | --- | --- | --- |
| MONITORING AND REPORTING |  |  |  |
| A | REGULAR REPORTING: Prepare and submit to the Association regular monitoring reports on the environmental, social, health and safety (ESHS) performance of the Project, including but not limited to the implementation of the ESCP, status of preparation and implementation of E&S documents required under the ESCP, stakeholder engagement activities, functioning of the grievance mechanism(s). | Six-monthly throughout Project implementation. | MIA |
| B | INCIDENTS AND ACCIDENTS: Promptly notify the Association of any incident or accident related to the Project which has, or is likely to have, a significant adverse effect on the environment, the affected communities, the public or workers. Provide sufficient detail regarding the incident or accident, indicating immediate measures taken or that are planned to be taken to address it, and any information provided by any contractor and supervising entity, as appropriate. Subsequently, as per the Association’s request, prepare a report on the incident or accident and propose any measures to prevent its recurrence. These activities are outlined in the Project’s Grievance Mechanism. | Within three months after the Project effectiveness (prior to the start of construction works) Notify the Association within 48 hours after learning of the incident or accident; a report would be provided to the Association, as requested | MIA |
| C | CONTRACTORS MONTHLY REPORTS: In contracts for works using the Bank’s standard procurement documents, contractors are required to provide monthly monitoring reports to the Project Implementing Unit. The monthly reports would be submitted to the Association by the Recipient upon request. | Throughout the Project implementation | Contractors |
| ESS 1: ASSESSMENT AND MANAGEMENT OF ENVIRONMENTAL AND SOCIAL RISKS AND IMPACTS |  |  |  |
| 1.1 | ORGANIZATIONAL STRUCTURE: Establish and maintain qualified E&S team at the MIA-PIU to ensure proper management of the E&S risks. | E&S specialist will be established within 30 days after Project effectiveness. The organizational structure, including the specialists, should be maintained throughout Project implementation | MIA |
| 1.2 | ENVIRONMENTAL AND SOCIAL ASSESSMENT: Adopt and implement the following E&S instruments that have been prepared for the Project, in a manner acceptable to the Association: - Environmental and Social Management Framework (ESMF), - Labor Management Procedures (LMP), and - Stakeholder Engagement Plan (SEP) | Throughout the Project implementation | MIA Island Councils |
| 1.3 | MANAGEMENT TOOLS AND INSTRUMENTS: (a) Screen any proposed subprojects in accordance with the ESMF prepared for the Project. Screening process will include the exclusion list and screening checklist. (b) Draft, adopt, and implement the subproject Environmental and Social Management Plan (ESMP), as required, in a manner acceptable to the Association. (c) ESMPs prepared for subprojects will be subject to approval from the Association. (d) ESMPs prepared for subprojects need to be consulted with affected people and disclose publicly, following the Project’s SEP (e) Adopt and implement Environmental and Social Codes of Practice (ESCOP) for activities to be conducted by local Island Councils. | (a) Throughout Project implementation. (b) to (d) ESMPs need to be approved by the Association before launching the bidding process for the respective subproject. Once approved, the ESMPs are carried out throughout Project implementation. (e) Throughout Project implementation. | MIA Island Councils |
| 1.4 | TECHNICAL ASSISTANCE (TA): Ensure that the consultancies, studies, capacity building, training, and any other TA activities under the Project, are carried out in accordance with terms of reference (TOR) acceptable to the Association and duly incorporate and take into account the requirements of the ESSs. | Throughout Project implementation. | MIA |
| 1.5 | MANAGEMENT OF CONTRACTORS: Incorporate the relevant aspects of the ESCP, including the relevant E&S documents and/or plans, and the Labor Management Procedures, into the ESHS specifications of the procurement documents with contractors. Thereafter ensure that the contractors comply with the ESHS specifications of their respective contracts. | Prior to the preparation of procurement documents. Supervise contractors throughout Project implementation. | MIA |
| ESS 2: LABOR AND WORKING CONDITIONS |  |  |  |
| 2.1 | LABOR MANAGEMENT PROCEDURES: Adopt and implement the Labor Management Procedures (LMP) that have been developed for the Project. | LMP will be incorporated into the POM, and the procedure to be implemented throughout Project implementation. | MIA Island Councils Contractors |
| 2.2 | GRIEVANCE MECHANISM FOR PROJECT WORKERS: Establish, maintain, and operate a grievance mechanism for Project workers, as described in the LMP and consistent with ESS2. | Grievance mechanism operational prior engaging Project workers and maintained throughout Project implementation. | MIA Contractors |
| 2.3 | OCCUPATIONAL HEALTH AND SAFETY (OHS) MEASURES: Adopt and implement occupational, health and safety (OHS) measures specified in the ESMF and LMP in a manner acceptable to the Association. | Throughout Project implementation. | MIA Contractor |
| ESS 3: RESOURCE EFFICIENCY AND POLLUTION PREVENTION AND MANAGEMENT |  |  |  |
| 3.1 | RESOURCE EFFICIENCY AND POLLUTION PREVENTION AND MANAGEMENT: Implement resource efficiency and pollution prevention and management measure, as described in the ESMF and respective ESMPs and ESCOPs | Same timeframe than for the preparation and implementation of the ESMPs | MIA Island Councils Contractor |
| 3.2 | MANAGEMENT OF WASTE AND HAZARDOUS MATERIALS: Implement measures to manage waste and hazardous materials during construction and operation, as described in the ESMF and respective ESMPs and ESCOPs | Permits for waste disposal will be obtained before the start of construction works | MIA Island Councils Contractor |

ESS 4: COMMUNITY HEALTH AND SAFETY

Relevant aspects of this standard shall be considered, as needed, under action 1.2 and 1.3 above including, inter alia, measures to: minimize community exposure to noise and dust from construction and demolition activities; ensure that individuals or groups who, because of their particular circumstances, may be disadvantaged or vulnerable, have access to the development benefits resulting from the Project; and prevent and respond to sexual exploitation and abuse, and sexual harassment.

| ESS 5: LAND ACQUISITION, RESTRICTIONS ON LAND USE AND INVOLUNTARY RESETTLEMENT |  |  |  |
| --- | --- | --- | --- |
| Relevant aspects of this standard shall be considered, as needed, under action 1.2 and 1.3 above including, inter alia, measures to: avoid compulsory land acquisition by applying screening procedures prepared under ESMF. |  |  |  |
| ESS 6: BIODIVERSITY CONSERVATION AND SUSTAINABLE MANAGEMENT OF LIVING NATURAL RESOURCES |  |  |  |
| Relevant aspects of this standard shall be considered, as needed, under action 1.2 and 1.3 above, including, inter alia, measures to manage potential impacts and risks on biodiversity, and the ecological function of habitats |  |  |  |
| ESS 7: INDIGENOUS PEOPLES/SUB-SAHARAN AFRICAN HISTORICALLY UNDERSERVED TRADITIONAL LOCAL COMMUNITIES |  |  |  |
| Not Relevant |  |  |  |
| ESS 8: CULTURAL HERITAGE |  |  |  |
| 8.1 | CHANCE FINDS: Prepare, adopt, and implement the chance finds procedure described in the ESMF developed for the Project. | Throughout Project implementation. | MIA |

| ESS 9: FINANCIAL INTERMEDIARIES |  |  |  |
| --- | --- | --- | --- |
| Not Relevant |  |  |  |
| ESS 10: STAKEHOLDER ENGAGEMENT AND INFORMATION DISCLOSURE |  |  |  |
| 10.1 | STAKEHOLDER ENGAGEMENT PLAN: Adopt and implement Stakeholder Engagement Plan (SEP). | Throughout Project implementation. | MIA |
| 10.2 | PROJECT GRIEVANCE REDRESS MECHANISM (GRM): Establish, adopt, maintain and operate a grievance mechanism, as described in the SEP. | Establish within 30 days after the Effective Date. Update as necessary and implemented throughout project implementation; | MIA |
| CAPACITY SUPPORT (TRAINING) |  |  |  |
|  | CAPACITY BUILDING PLAN: (a) Finalize the preliminary training list prepared under the ESMF by conducting a training needs assessment. (b) Ensure budget provision is included in the Project costs. | Plan to be submitted no later than 60 days after the Effective Date, and thereafter implemented. Changes shall be made as needed throughout Project implementation. | MIA-PIU |
| CS1 | Training to be provided for MIA-PIU, among others: - The World Bank Environmental and Social Framework (ESF) policy – with focus on the E&S Standards that are relevant to KOIRAP; - KOIRAP ESMF approach on: (i) basic principles and tools of E&S risk management for activities under KOIRAP, (ii) identification of E&S risks and apply risk management measures, and (iii) E&S monitoring and reporting; - Application of LMP including: Code of Conduct, incident investigation, PPE | Within two months of the Effective Date and as new Project team members join the Project throughout implementation. | MIA-PIU |
| CS2 | Training to be provided for Island Councils, among others: - Application of LMP including: Code of Conduct, incident investigation, PPE; - Application of tools and methods for stakeholder engagement; - Operational of Grievance Redress Mechanism (GRM); - Health and safety related to construction conducted by community; - Basic operation and maintenance of infrastructure built under KOIRAP; - Application of picture book / manual. | After grant approval, throughout Project implementation. | MIA-PIU Island Councils |