# REPUBLIC OF KIRIBATI

# Stakeholder Engagement Plan

KIRIBATI OUTER ISLANDS RESILIENCE AND ADAPTATION PROJECT (P176702)

November 2021

Kiribati Outer Islands Resilience and Adaptation Project

Stakeholder Engagement Plan

# 1. Introduction

This report presents a Stakeholder Engagement Plan (SEP), which will be implemented by the Ministry of Internal Affairs (MIA) in preparation for the Kiribati Outer Islands Resilience and Adaptation Project

(KOIRAP) project (P176702). The MIA will implement the project in all of Kiribati’s 22 inhabited islands.

The KOIRAP project identifies three components, which will have a separate group of stakeholders:

Component 1: will finance the expansion of basic infrastructure and services on outer islands by providing block grants to (up to six) selected Island Councils for priority small-scale WASH improvements and medium-term investments in resilient infrastructure and services.

Component 2: will strengthen the capabilities (human resources and systems) of Island Councils across Kiribati for climate and disaster risk-informed spatial planning by preparing and implementing a carefully targeted program of technical support, knowledge transfer, and professional/career development.

Component 3: will finance the establishment and operations of a Project Implementation Unit (PIU) within the Ministry of Internal Affairs (MIA) to effectively manage key functions including planning, coordination, financial management (FM), procurement, environmental and social management risk management, and monitoring throughout the project implementation period

The project will be implemented by the Ministry of Internal Affairs. The responsible MIA technical division is the Local Government Division. The Project Implementation Unit (PIU), established under the MIA as Component 3, will be responsible for the overall administration of the project, the unit will manage key functions including planning, coordination, financial management, procurement, environmental and social management risk management, and monitoring throughout the project implementation period. The PIU to carry out: (i) contract administration, fiduciary, training, and monitoring and evaluation, (ii) capacity building for fiduciary and environmental and social management; and (iii) incremental project operating costs.

Given the need for coordination across multiple agencies and across remote islands, a Technical Working Group will be established to ensure effective integration and coordination of the project across relevant agencies and make decisions on operational matters.

The PIU, as with several other Bank-financed projects in Kiribati, will be supported KFSU. The unit will provide Financial Management, Procurement, environmental and social, and Monitoring & Evaluation (M&E) oversight to the Project. Environmental and social specialists are housed in this unit and are responsible for general oversight of E&S issues for KOIRAP (as well as for other projects such as KOITIIP, PROP, etc.).

2. Consultation During Project Conceptualization

Currently, only government-chartered flights are allowed to enter Kiribati. These chartered flights transport urgent supplies to the country. It is expected that closures will remain until at least the end of the year- no announcements have been made by the GoK. While online consultations are a possibility with the national governments, some NGOs and International Organizations located in South Tarawa, consultations with Island Councils and local communities in the outer islands are only possible through direct contact via MIA due to communications and technology issues.

The ESMF, LMP and SEP will be presented to key institutional stakeholders during project preparation. X consultations have been held to date, with representatives from XXXX. Participants for the consultation were provided with a copy of XXXX  The SEP will be publicly disclosed on the MIA website:  XXX. Any significant changes to the ESMF, LMP and SEP will be consulted on, approved, and disclosed during the project implementation period. The updated SEP, LMP and ESMF will be redisclosed on the MIA website.

# 3. Project Stakeholders Identification and Analysis

To ensure effective and targeted engagement, the Project identifies three core stakeholder categories: affected parties; other interested parties; and vulnerable groups.

## 3.1 Affected Parties

Affected Parties comprise persons, groups, and other entities within the project area of influence that are directly influenced (actually or potentially) by the project and/or have been identified as most susceptible to change associated with the project, and who need to be closely engaged in identifying impacts and their significance, as well as in decision-making on mitigation and management measures.

The following are considered affected parties in the context of this project:

Public Sector

- MIA Urban and Island Councils

- Ministries of Infrastructure and Sustainable Energy (MISE),

- Ministry of Environment, Lands, and Agricultural Development (MELAD), and

- Kiribati Housing Corporation

- Office of te Beretitenti (OB),

- Ministry of Health and Medical Services (MHMS),

- Ministry of Women, Youth, Sport, and Social Affairs (MWYSSA).

Civil Society

- Kiribati Local Government Association (KILGA)

- Community Groups

- Farmers Associations and other groups that may need/request access to infrastructure developed under this project.

- Community Health Groups

- Vulnerable groups

- Construction workers working with the improvement of physical infrastructure

- The public at large

### 3.2 Other Interested Parties

Other interested parties include individuals, groups and other entities that may not experience direct impacts from the project but who consider or perceive their interests as being affected by the project and/or who could affect the project and its implementation in some way.  Other interested parties may include:

- Unimwane

- Local businesses

- Businesses with international links

- Development partners working on small scale WASH and related infrastructure development, such as WHO, UNICEF, New Zealand MFAT, EU (Line Islands)

- Regional partners such as SPC, PIF

It should also be of note that civil society and non-profit organizations are headquartered in the capital of South Tarawa and there is little presence in the outer islands unless there are a specific project they are working on.

### 3.3 Vulnerable Groups

The project identifies vulnerable groups as any persons or groups who may be disproportionately impacted or further disadvantaged by the project due to their vulnerable status, and who may require special engagement efforts to ensure their equal representation in project consultation and decision-making processes.  The project will conduct targeted engagement and special assistance to marginalized and/or vulnerable groups to ensure they are engaged in the preparation and implementation process to gain their insights and ensure they are able to access infrastructure and services upon project completion.

Given that Component 1 will be provided at a local level (up to six Island Council proposals) and Component 2 will provide capacity building for all Island Councils, the project will affect the entire population of Kiribati, however, during the consultation process, the following groups will need separate consultations to ensure their participation in the process.

- Women

- Youth

- People with disabilities

- Illiterate individuals

- Victims or potential victims of Gender Based Violence (GBV), Sexual Exploitation, Abuse and Harassment (SEA/SH)

### 3.4 Stakeholder Needs

| Community | Stakeholder Group | Key Characteristics | Preferred means of notification | Language and special needs |
| --- | --- | --- | --- | --- |
| Outer Islands | Local Government - Unimwane, / - Island Council | Low level of access to technology (Varies by island and proximity to South Tarawa and/or Kiritimati Island | Via phone and e-mail using MIA or KILGA as intermediaries where needed due to access | I-Kiribati |
|  | General Public |  | @ Maneaba via Island Council or in-person via MIA |  |
|  | Vulnerable Groups |  | @ Maneba via Island Councils and in-person through MIA | All consultations divided by gender and age |
| South Tarawa | -Government -International -NGO -Development Partners -Local NGOs - General Public | High level of access to technology, internet, social media print and radio | Primary: Via phone and e-mail Secondary: via social media, social media messaging tools, radio, print media | i-Kiribati for local NGOs and General Public English for all other |

# 4. Stakeholder Engagement Program

# Engagement methods

Kiribati faces significant challenges in communication and outreach given its lack of reliable communications, distance, and adequate transportation between islands. Communications in South Tarawa are more reliable and comprehensive. In the outer islands, there are less available communications outlets and less reliability of internet and mobile phone systems. Therefore, engagement methods may vary according to the location of stakeholders.

- Direct communication and in-person meetings. given the high infection rate of COVID-19, it is not recommended that public gatherings take place, nor that staff located in South Tarawa travel to the outer islands for consultations and/or trainings until the corresponding authority approves such travel and gatherings. However, small meetings can take place between project team and consultants located in South Tarawa per MHMS guidelines. E-mails are the preferred method of direct communication given time variations and convenience.

- Mass Media. Through the Kiribati Broadcasting and Publication Authority, an SOE, Kiribati has one newspaper and one radio station that reaches all of Kiribati and operates out of Kiritimati and South Tarawa. Other newspapers are available only online.

- Social Media. MIA and in-country WB consultant will deliver social media updates throughout the design and implementation of the project. Anecdotal evidence suggests that WhatsApp and in particular Facebook are the preferred social media tools.

- Written communication materials such as brochures or flyers will be developed in i-Kiribati and English and disclosed to the public before the project activities begin and upon project completion, unless otherwise needed.

- Online surveys will be used to assess project scope and rationale remotely given Kiribati’s communication challenges. These will be used to target stakeholders in South Tarawa as internet connections in the outer islands is unreliable. C

- Outer Islands Local Government. Due to COVID-19, travel to the outer islands is possible but discouraged. The project will follow guidance from the MHMS to plan for travel.  The Kiribati Local Government Association, housed under the Ministry of the Interior can supply information from South Tarawa to the respective Island Councils to disseminate print materials or other information. The main purpose of engagement with stakeholders with this project will be as follows:

| Project Stage | Target Stakeholder | Location | Engagement Methods | Topic of engagement | Information to disclose |
| --- | --- | --- | --- | --- | --- |
| Preparation | Project affected parties | South Tarawa | -Small gatherings and focus groups -Internet based meeting platforms -Online newspapers -Surveys -Mass and social media | -Consultations on project scope and rationale -Project E&S principles -Grievance mechanism process -Consultations on project scope and rationale -Project E&S principles -Grievance mechanism process | -Environmental and Social Management Framework (ESMF) -Stakeholder Engagement Plan (SEP) -Draft Grievance Mechanism Environmental and Social Commitment Plan -Draft project scope and rationale. |
|  |  | Outer Islands | -Small gatherings and focus groups - E-mail -Radio |  |  |
|  | Vulnerable groups | South Tarawa | -Small gatherings and segregated focus groups -E-mail Written Communication -Surveys Online Newspapers Mass and social media |  |  |
|  |  | Outer Islands | -Targeted and segregated focus groups -Written communication via MIA, Island Councils, and/or local community partners -Via local community and NGO partners working with vulnerable groups -Radio |  |  |
|  | Project interested Parties | South Tarawa | -Internet based meeting platforms -Surveys -Mass and social media |  | - Regular updates on project development -Environmental and Social Management Framework (ESMF) -Stakeholder Engagement Plan (SEP) -Draft grievance Mechanism Environmental and Social Commitment Plan |
|  |  | Outer Islands | -Small gatherings and focus groups -Written communication via MIA and Island Councils -Email -Radio |  |  |
| Implementation | Affected parties | South Tarawa | -Small gatherings -Email -Internet based meeting platforms -Mass and social media -Written material | -Project scope -How to participate (depending on component – capacity strengthening, construction employment, procurement) -Project E&S principles -Grievance mechanism process -Health and safety impacts -Environmental concerns -Satisfaction with engagement activities | -Updated Project's ESF instruments -Feedback of project consultations - Information about the project's activities |
|  | Vulnerable groups | Outer Islands | -Small gatherings in-island, -Indirect communications through Island Councils, MIA -Via local community and NGO partners working with vulnerable groups -Radio |  |  |
|  | Project interested Parties | South Tarawa | -Email -Mass and social media -Written material -Indirect communications through Island Councils, MIA -Radio | -Project information- scope and rationale and E&S principles -Coordination activities -Grievance mechanism process -Health and safety impacts -Employment opportunities -Environmental concerns | -Updated Project's ESF instruments -Feedback of project consultations Information about the project's activities |
|  |  | Outer Islands | -Email -Mass and social media -Written communications -Indirect communications through Island Councils, MIA -Radio |  |  |

Stakeholder engagement in South Tarawa will rely on a variety of methods. it is recommended to hold small- group sessions, focus groups and interviews adhering to COVID-19 restrictions. Other methods will include but are not limited to the dissemination of project information through social media: including MIA website and Facebook page, social media, and mass media via public service announcements through radio, and printed materials that can be distributed at the local level. Public information materials aimed at the general population will need to be translated to i-Kiribati. Where possible and appropriate, create dedicated online platforms and chatgroups appropriate for the purpose, based on the type and category of stakeholders.

Traditionally, consultations outside of South Tarawa take place in maneaba, a public house, where the local population discusses community issues. However, there are several factors to consider: GoK has been taking proactive preparedness and response measures against COVID-19, with certain travel and movement restrictions. As a result, Kiribati currently does not have active Covid-19 cases. However, this can change. Once the country re-opens and depending on certain restrictions for COVID prevention and emergence of cases, they may be limitations and logistical challenges on holding consultations, especially for remote populations on the Outer Islands.  Given the high transmission rate of COVID-19, it is not recommended that public gatherings take place, nor that staff located in South Tarawa travel to the outer islands for consultations and/or trainings unless the corresponding authority approves such travel and gatherings, should any cases be reported once the country opens. The MIA and PIU has the potential to distribute print materials to the public through the Local Government Division in the outer islands and in South Tarawa. Additionally, Kiribati Local Government Association, a local non-profit part of a larger network (Pacific Islands Local Government Association Network (PILGAN), has direct access to Island Councils in each of the outer islands which can potentially support the project team in the distribution of materials.  Air Kiribati, the local airline which provides inter-island transportation has continued to provide service.

# 5. Stakeholder Engagement During Project Implementation

Consultation will take place throughout the life of the project, to disclose information to project stakeholders and seek their feedback. Dedicated channels for information dissemination will be established to ensure consistent communication at national and local levels throughout the project. Stakeholder engagement will comprise consultations with stakeholders throughout the entire project cycle to inform them of the project and to solicit their concerns, feedback and complaints about any activities related to the project and consultations to improve project design and implementation. Stakeholders will be kept informed as the project develops, including reporting on project environmental and social performance and implementation of the SEP and the GM.

6. Grievance Redress Mechanism

The project Grievance Mechanism (GM) will seek to resolve complaints and grievances in a timely, effective, and efficient manner that satisfies all parties involved. It will provide a transparent and credible process for fair, effective, and lasting outcomes.  It will also build trust and cooperation as an integral component of broader community consultation that facilitates corrective actions.

The MIA and PIU will establish and implement the GM within 30 days and update the GM as necessary throughout project implementation.  The GM will be coordinated by the E&S specialist(s) working under the supervision of the Project Manager. The GM will:

- Provide affected people with avenues for making a complaint or resolving any dispute that may arise during the implementation of the projects and all its components.

- Ensure that appropriate and mutually acceptable redress actions are identified and implemented to the satisfaction of complainants.

- Avoid the need to resort to judicial proceedings.

## 6.2 World Bank Grievance Redress

Communities and individuals who believe that they are adversely affected by a World Bank-supported project may submit complaints to existing project-level GM or to the World Bank’s Grievance Redress Service (GRS).  Once the concerns have been brought directly to the World Bank’s attention, and Bank management has been given an opportunity to respond, complaints may be submitted to the World Bank’s independent Inspection Panel which determines whether harm occurred, or could occur, because of World Bank non-compliance with its policies and procedures.  Information on the World Bank’s corporate Grievance Redress Service is provided at: www.worldbank.org/en/Projects-operations/products-and-services/grievance-redress-service. Information on how to submit complaints to the World Bank’s Inspection Panel is provided at: www.inspectionpanel.org.

# 7. Process Documentation

The SEP will be periodically revised and updated as necessary during project implementation to ensure that the information presented is consistent and reflects the evolving nature of information required at different stages of the project, and that the identified methods of engagement remain appropriate and effective in relation to the project context and specific phases of the development. Any major changes to project related activities or schedule will be reflected in the SEP. Quarterly summaries and internal reports on public grievances, enquiries, and related incidents, together with the status of implementation of associated corrective/preventative actions, will be collated by the designated GM officer, and referred to the Project Director and Project Steering Committee. Quarterly summaries will provide a mechanism for assessing both the number and the nature of complaints and requests for information, along with the project’s ability to address those in a timely and effective manner.

A traditional council of elder males who oversee village and island affairs. They are still considered a relevant authority in some outer islands.

The project GM officer (s)

| Name | Address | Title | Contact Details |
| --- | --- | --- | --- |